## Slide 1: The Agile Approach
John Mullen
CS-250
October 16th, 2021

## Slide 2: The Agile Team
Product Owner
The Product Owner is responsible for maximizing the value of the product and the work of the Development Team. The Product Owner is the sole person responsible for managing the Product Backlog.
Scrum Master
The Scrum Master is responsible for ensuring Scrum is understood and enacted. Scrum Masters do this by ensuring that the Scrum Team adheres to Scrum theory, practices, and rules.
The Development Team
The Development Team consists of professionals who do the work of delivering a potentially releasable increment of “Done” product at the end of each Sprint.

## Slide 3: The Agile Framework
When it comes to the various phases within the Agile way of working, there are methodical and purposeful reasons behind each step. For the Agile method to be effective, the process must be followed by all members within the scrum team.
The first step in the Agile Framework is the Product Owners meeting with the team’s customers, managers, and executives in order to gather expectations and goals for the Development Team. They then take these items and input them into the Scrum Team’s Backlog. The Product Owners organize this queue in order of prioritization and break each item down into smaller tasks to help provide a more clear and concise expectation. It is the Product Owners job to define and manage the backlog throughout the spring on a regular basis.

## Slide 4: The Agile Framework
The next phase in the Agile Framework is the Sprint Planning session. The planning session takes place prior to every sprint and is usually broken down into to parts for the team’s alignment (explained below). The planning session is typically no longer than four hours, with most of that time being allotted to task allocation and effort calculations.
  The first part is for the development team to review the backlog and user stories with the Product Owner and to negotiate what stories and backlog items will be handled during the coming sprint.
    The second part is for the team to define the tasks that will be followed in order to achieve success. The team will also discuss how the stories and tasks will be divided among the team during the sprint.

## Slide 5: The Agile Framework
The next phase in the Agile method are the daily stand-ups held within the team. During the daily, each member of the development team generally addresses 3 questions: What did you accomplish yesterday, what are you going to accomplish today, and What obstacles are in your way. Usually during the daily stand-ups, the team stands in order to encourage short and concise meetings. These meetings are led by the Scrum Master and are normally held in front of a Scrum board so that the team can speak to their progress and can easily see where the team stands on their deliverables.

## Slide 6: The Agile Framework
Finally, once the team reaches the end of the sprint, they have a Sprint Review and a Sprint Retrospective.
Sprint Review
  This is where the development team can show the Product Owner the finished work from the sprint and seek the Product Owners final approval. Despite the Product Owner’s periodic check-ins and reviews throughout the sprint, this is their opportunity to ensure that all requirements of completion are met.
Retrospective
  The point of the retrospective is to give the team the opportunity to discuss the performance of the team during the sprint. The members can share successes as well as impediments that they encountered in hopes to learn and improve the team’s future sprint performance.

## Slide 7: Agile Vs. Waterfall
If we were to utilize another method, such as the Waterfall method, we would experience a much different approach than with the Agile method. The Waterfall method is a significantly more streamlined approach where each task is dependent on the previous task before it being completed before building upon it. The tasks are not divided in a manner that is mutually beneficial for the entire team without weighing heavily on one user because of his expertise. Often with the Waterfall method, we see one user inheriting a larger amount of work due to his knowledge, and it does not allow other team members to gather that knowledge for future endeavors which leads to a further gap being created amongst the team.

## Slide 8: Agile Vs. Waterfall
Despite the downsides that can be experienced utilizing the Waterfall method, there are times where a team might find it beneficial to utilize a sequential approach to a task. While there are a few instances where this may be a better option, most projects that a team inherits will see unparalleled benefits in an Agile format. The biggest factor to consider when it comes to which methodology to use is if the project will require a streamlined, plan-driven approach, or if the project and the team will find the more cohesive and simultaneous approach most beneficial.

## Slide 9: References
Charles G. Cobb. (2015). The Project Manager’s Guide to Mastering Agile : Principles and Practices for an Adaptive Approach. Wiley.